BUDGET

The total estimated cost of the investigation is $300,000 over 3 years.  The following table shows costs by year, task, and major cost category.

| Budget by task and major category |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Year |  |  | Total |
| Personnel cost by task | 1 | 2 | 3 |  |
| Compile water-quality, streamflow, land-use, and bilogical data | $10,000 |  |  | $10,000 |
| Identify model forcing functions, storage and flux terms, and parameters. | $10,000 |  |  | $10,000 |
| Develop and calibrate model | $15,000 |  |  | $15,000 |
| Simulate New River basin hydrology | $12,000 |  |  | $12,000 |
| Develop and apply statistical model of land-use/water-qulaity relations | $14,500 |  |  | $14,500 |
| Monitor water-quality in BISO |  | $35,500 |  | $35,500 |
| Conduct dye-dispersion study | $5,500 | $17,500 |  | $23,000 |
| Develop conceptual model of land-use effects on water quality, habitat, and biota |  |  |  | $0 |
| Data analysis | $15,500 | $25,500 | $20,000 | $61,000 |
| Report preparation |  | $15,000 | $64,000 | $79,000 |
| Total personnel costs | 82,500 | 93,500 | 84,000 | 260,000 |
| Vehicle costs | 2,500 | 5,000 | 2,500 | 10,000 |
| Travel | 3,000 | 3,000 | 4,000 | 10,000 |
| Training | 2,000 | 2,000 | 2,000 | 6,000 |
| Supplies | 1,500 | 2,500 |  | 4,000 |
| Equipment |  | 10,000 |  | 10,000 |
| Total | 91,500 | 116,000 | 92,500 | 300,000 |